## Slide 1: Ensure Vendor/Engineer of Choice Product Quality
Michael J. Hayes
Exelon Generation

## Slide 2: Topics
Scope Definition
Requests for Proposal
Bid Evaluation
Engineers of Choice (EOC)
Specialty Engineering (SE)
Manager Interface and Oversight
Responsible Engineer
Performance feedback to the Vendor/ EOC

## Slide 3: Scope Definition
Provides the basis for making future work decisions and for confirming or developing common understanding of work scope among the stakeholders.
Bounds the work so that only that which is described in the scope statement is performed.
Describes the objectives that must be met to be considered successful. (e.g. cost, schedule and quality measures)
Describes the deliverables and any exclusions of scope should be identified.
Describe the final product and identify any constraints.

## Slide 4: Scope Definition
Identify organizations responsible for work performance
  Engineer of Choice
  Specialty Engineer
  Original supplier of existing equipment
  Supplier of new equipment being installed
Identify interface required between organizations
  EOC validation of design of purchased equipment within the overall scope of the design
  Proprietary vendor information

## Slide 5: Requests for Proposal
Scope of Work
Procedures or Standards applicable for Scope of Work
Schedule of Deliverables and Major Milestone Tasks
Approach to perform Scope of Work
QA Requirements
Reporting Requirements
Owner Responsibilities

## Slide 6: Bid Evaluation
Company Experience performing type of Scope of Work
Key Personnel/Project Team and Execution - Roles and Responsibilities and Experience and Qualifications
Assumptions and Clarifications - Bidder must clearly state all clarifications and assumptions. Bidder must understand all risks of the scope of work and identify these risks.
Bidder must clearly state any exceptions in their Proposal.
Technical plan to address scope of work aligns with objectives.
Cost and capability to support the schedule

## Slide 7: Engineers of Choice (EOC)
Diverse engineering discipline capability
Proven nuclear industry track record
Knowledge of plant design basis and design processes
Communicate effectively any issues that have an impact on quality, cost, and schedule of the engineering deliverables developed by their organization.
Responsible for providing high quality engineering deliverables in accordance with agreed upon cost and schedules.

## Slide 8: Specialty Engineering (SE)
Has broad skills and special expertise to identify proposed solutions for complex problems, prepare conceptual designs, address emergent issues, and perform independent third party reviews.
Has special skills to perform tasks that the EOC does not have the capability to perform.
Typically perform tasks that cannot be performed by an EOC or can perform the task more efficiently or cost effectively.

## Slide 9: Manager Interface and Oversight
Establish the need for and quantity of interface meetings
  Kickoff Meetings
  Change Package Scope Meetings
  Pre-Job Briefs
Perform the 10/50/90 percent reviews
  Verify that the scope of work completely addresses the problem.
  Concur with the plan for execution of work scope.
  Verify resources assigned to assure scope completion on schedule.
Assure applicable owner acceptance reviews are performed and comments resolved prior to approval.
Approve a documented evaluation of the completed scope.

## Slide 10: Responsible Engineer
Provide support for contracted engineering organization interface with the plant and site organizations as required to support the scope of work.
Responsible and accountable for the quality, completeness, and technical adequacy of the product developed by the contracted engineering organization.
Responsible for interfacing with the contracted engineering organization to address and resolve issues resulting from the Owner’s review.
Complete a documented evaluation of the contracted engineering organization for each major deliverable in scope.

## Slide 11: Performance feedback to the Vendor/ EOC
Use of Supplier Fundamental Management System (SFMS)
  SFMS entry made for every Owners Acceptance Review of completed EOC deliverable. (e.g. Modifications, Calculations)
  SFMS entry for engineering deliverable quality issues identified during modification development and installation, revisions, testing, or operation.
  The minimum attributes evaluated are “Overall Product Quality”, “Product Schedule Adherence”, and “Product Cost”.
  Ratings are “Below Standard”, “Improvement Opportunity”, “Meets Expectations”, or “Exceeds Expectations”.
  Discuss SFMS entries with the EOC.
  Provide copies of SFMS entries to EOC Project Manager or designee.

## Slide 12: Performance feedback to the Vendor/ EOC
Use of Scorecards
  Scorecard completed by EOC for each completed Contract Release (i.e. contract defined scope of work.
  SFMS entries and significant performance issues identified during the in-line review process addressed in scorecard.
  Scorecard modified as warranted by Manager perspective of product delivery.
  Approved/modified scorecard returned to EOC.
  Evaluation of “QUALITY”, “COST”, and “SCHEDULE” graded using a point system.
  Score use to determine incentive payments to EOC

## Slide 13: Performance feedback to the Vendor/ EOC
Engineer of Choice (EOC) Performance Reporting
  EOC Performance reported at periodic Senior Manager – Design Engineering Face-to-Face Meetings.
  EOC CAP data and SFMS entries used to perform a gap analysis to identify areas for improvement.
  Action Plan includes performance gaps identified, causes, interim actions taken, corrective actions to close these gaps and prevent reoccurrence, EOCs method to monitor (measure) the effectiveness of their corrective actions.
  Action plans presented at the SMDE peer group face-to-face meeting to obtain feedback and concurrence on proposed actions and to present effectiveness of completed corrective actions.