## Slide 1: Design Oversight Working Group (DOWG) – Next Steps Tom Czerniewski Entergy Nuclear

## Slide 2: Overview
Background
Formation of DOWG
DOWG Charter
Current Initiatives and Next Steps
Nuclear Community Website

## Slide 3: Background – Before We Had a DOWG…
In November 2015, The Nuclear Promise Standard Design Process (SDP) ENG-003 charter established:
  A Steering Committee (SC), representing every nuclear fleet and independent utility, to facilitate development, review and implementation of the SDP
  An Executive Oversight Committee (EOC), to monitor progress of the SC and assist with resource allocation and alignment as needed.

## Slide 4: Background – Before We Had a DOWG… (cont’d)
The SDP SC started meeting in February 2016, and utilized sub-teams or Working Groups (WGs) to develop the required products for the Nuclear Promise Initiative:
  Process Working Group - to develop the SDP process
  Training, Qualifications and Change Management Working Group - to develop SDP training materials and coordinate change management activities
  Software Working Group - to develop industry standardized software

## Slide 5: Background – Before We Had a DOWG… (cont’d)
As the SDP products were developed in 2016 by the respective WGs, it was recognized that a more permanent organizational structure would be needed to maintain the SDP, well after the Nuclear Promise initiative ends:
  To review and consider feedback/changes to the process
  To review, approve and coordinate revisions to the industry procedure
  To review, approve and coordinate changes to the industry software

## Slide 6: Formation of the DOWG
The SC determined that a new, permanent industry working group was needed to provide oversight of industry design processes, modeled after the Equipment Reliability Working Group (ERWG).
Settled on “Design Oversight Working Group (DOWG)”
Initial DOWG charter was developed and approved by the SC in January 2017, and the ERWG Executive Oversight Committee (EOC) on the 1st Quarter 2017 EOC conference call.

## Slide 7: DOWG Charter - INTRODUCTION
DOWG is chartered to promote effective execution of nuclear power plant design change processes
Accomplished through standard industry procedures and promoting processes and behaviors that result in paramount focus on nuclear safety while effectively using utility resources
Comprised of a representative cross section of utility and industry personnel dedicated to maintaining effective configuration control of nuclear power plants through implementation of SDP procedure IP-ENG-001

## Slide 8: VISION and MISSION
VISION: To achieve high levels of plant safety, reliability, and equipment performance through implementation of an effective and efficient design change process
MISSION: To provide governance of the SDP and related procedures and to take action to improve the design change process throughout the nuclear power industry
  Identifying best industry practices
  Developing execution strategies

## Slide 9: OBJECTIVES
To Provide a forum for industry configuration management leadership
Governance of the industry design change procedure, IP-ENG-001
  Annual procedure / software / metric reviews
  Coordinate revisions where needed (in May time-frame)
Maintain and monitor design change industry performance metrics
Maintain and monitor standard industry design change qualification structure

## Slide 10: OBJECTIVES (cont’d)
Process implementation support, such as software, technical support tools, and interfaces with elements of other supporting processes
Working group and product information maintained on the Nuclear Community web forum
Provide methods for effectively communicating EOC direction that reviews adverse design quality trends and shares insight with other industry groups
Coordinate with the ERWG for functional areas with the potential for overlap

## Slide 11: MEMBERSHIP
All commercial nuclear power utilities may participate in the DOWG as members
One voting representative who is the lead for the member’s organization (one alternate allowed)
Should have management support and sufficient seniority to make decisions during DOWG meetings
Should be interested in working on tasks that benefit many stations in the industry beyond the representative’s utility or station

## Slide 12: WORKING GROUP STRUCTURE
Executive Oversight Committee (EOC)
  Provides support and advises the DOWG (and ERWG) on matters related to nuclear power plant reliability
Chairperson
Vice Chairperson
Secretary (INPO representative)
Software Users Group
  Standing subcommittee for interface with industry software users, the software vendor(s), and DOWG

## Slide 13: WORKING GROUP STRUCTURE (cont’d)
Subcommittee Chairpersons
  Lead subcommittee initiatives performed internal to the DOWG
DOWG Committee positions (Chair, Vice Chair) effective for approximately one year
Industry organizations with significant associations with the design change process will be informed of DOWG activities and appropriate liaisons established
  CMBG will be invited as non-voting member and industry interface

## Slide 14: WORKING GROUP STRUCTURE (cont’d)

## Slide 15: WORKING GROUP STRUCTURE (cont’d)
Chair
Rich Hall* Exelon
Co-Chair Ashley Taylor TVA
Co-Chair Brian Dunn NextEra
Software Bill Clover Exelon
Subcommittees
Parts Equivalencies Bryan Griner
Southern Nuclear
Digital Design
Ashley Taylor
TVA
Utility Members
Indicators
Harry Willetts
Duke
Representation of all utilities
* Effective 7/1/17
DESIGN OVERSIGHT WORKING GROUP (DOWG)

## Slide 16: FUNDING
INPO will provide administrative support services for group communications, mailings, and product distribution
The group will be afforded facility support within the capacity of INPO or EPRI facilities
Members and organizations are responsible for providing their own travel and living expenses for DOWG meetings

## Slide 17: CONDUCT OF BUSINESS
The group will be guided by consensus
If necessary, the Chairperson will establish appropriate methods for deciding any significant issue

## Slide 18: DOWG Current Initiatives and Next Steps
 | Initiative | Start / Finish | Comments
 | ENG-003, SDP Software | Jan 2017 / July 2018 | Pilot in late 2017, industry roll-out in 2018
 | ENG-003, SDP Procedure (Rev. 1) | Jan 2018 / July 2018 | Coordinate with SDP software roll-out and other DOWG efforts
 | ENG-003A, Standardized Parts Equivalencies | April 2017 / July 2018 | Pilot later in 2017, coordinate with SDP software roll-out and SDP Rev. 1
 | ENG-008, Standardized Digital Design | Ongoing / Sept 2018 | Coordinate with rev. to EPRI guide and SDP Rev. 1
 | Standardized Industry Metrics | Ongoing / August 2017 | Pilot in progress
 | Standardized Pre-Engineered Design Installation Standards | August 2018 / July 2018 | Coordinate with SDP software roll out and SDP Rev. 1
 | Standardized Calculations | 2018 | 

## Slide 19: SDP Procedure Revision Cycle
2018 SDP Revision
Parts
Digital Design
Standards
Software
2017
1Q2018
Issue 2Q2018

## Slide 20: ENG-003a, Standardized Parts Equivalencies
Objective
  A standard process to perform evaluation of proposed alternate replacement items
Deliverables
  Standard item equivalency evaluation process and procedure that leverages SDP where appropriate
  Standard item equivalency evaluation process that enables sharing of information between utilities and suppliers
  Standard qualifications and training for item equivalency evaluations

## Slide 21: ENG-008, Standard Digital Design Process
Objective
  A standard process for the design and implementation of digital modifications founded on the EPRI Digital Design Guide (TR 3002002989)
Deliverables
  Standard, scalable and risk informed design procedure for digital I&C, leveraging the Standard Design Process
  Standard modification content and deliverables
  Standard industry training and qualification

## Slide 22: DOWG Nuclear Community Website
INPO NANTEL hosted site: https://community.nantel.org/working_groups/design_oversight_working_group_dowg/
  Need to register
  Location for related materials
  Community forum for questions
  Available to US nuclear utility representatives and vendors that are members of the Supplier Participant Advisory Committee (SPAC)
Notes: Speaker: Rick McAdams / Paul Hayes - Arizona
There will be additional questions that come up as you start to use the process. Here is where you can go to look for answers and submit your own questions.
Need Feedback during the Pilot process! We are looking to make the process better. If your comment is undeniably better or a fatal flaw it will probably be changed. If it is a personal preference, it may not get changed, but submit it anyway.
Comments should go to your site SME or Nuclear Promise Representative. Questions can go on the Nuclear Community page.
DOWG = Design Oversight Working Group
SPAC = Supplier Participant Advisory Committee, includes most all the engineering vendors

## Slide 23
QUESTIONS?