SDP Benefits and Lessons Learned

Conceptual Design

- Higher quality estimate

- Identify challenges right away

- Stakeholder involvement

- DRB meeting around 30% enables discovering scope changes

Common Design Process

- If you have no corporate accounting, which site will pay for the EC

- A central package where OE or lessons learned are revised into one package so all sites would be on the same page (communication)

- Allows for both fleet and industry to use one EC

Commercial

- Cafeteria style reduce the amount of admin required work

- Increased number of these ECs

Equivalent

- Cafeteria style reduce the amount of admin required work

- Confusion on whether you need a 50.59 or not

Design

- Cafeteria style reduce the amount of admin required work

FCRs

- Need clarification of when you need to have an FCR (no actual field change)