## Slide 1: Owner’s Acceptance Review Best Practice
Andrew Neal – Southern Nuclear
Kevin Kuhn – Sargent & Lundy

## Slide 2: Purpose
This presentation is intended to provide an industry perspective on the Owners acceptance process. We will also have a breakout session on this topic.
We will provide an industry perspective and then follow-up with an EOC perspective.
IP-ENG-001 defines an Owners Acceptance Review (OAR) as:
  Owner Acceptance Review (OAR) – A review performed on designs or engineering products received from external design organizations, using one or more alternative methods, including:
    Record and documentation review
    Comparison to similar products with known design parameters, performance, etc.
    Use of similar software
    Acceptance based on testing or other support records
    Simulator or mock-up testing

## Slide 3: Industry Perspective Southern Nuclear Company

## Slide 4: OAR at SNC
SNC follows the guidance in IP-ENG-001:
  The Owner Acceptance Review should confirm the change package:
    includes the appropriate design inputs, evaluation methods and processes were used and that the results are reasonable.
    meets purchase order or contract and specification requirements.
    is suitable for the intended purpose.
    properly identifies the applicable codes, standards, regulatory requirements, and licensing commitments and their requirements for design are met.
    meets the requirements applicable to the responsible discipline(s).
    properly addresses the design interfaces (e.g., voltage, pressure, flow, dimensions, material and chemistry, etc.) and ensures they are compatible with plant configuration.
  Alternative methods may be used for an Owner Acceptance Review, including:
    Record and documentation review
    Comparison to similar products with known design parameters, performance, etc.
    Use of similar software
    Acceptance based on testing or other support records
    Simulator or mock-up testing

## Slide 5: OAR to SNC
SNC uses the “Record and documentation review method” the majority of the time.
  We have developed a job aid to support the OAR at SNC.
    The job aid takes the IP-ENG-001 bullet areas and provides more detail for the engineer’s review.
    Ex.:
SNC does not treat the OAR like a verification of the design. The OAR is intended to be a final review to ensure the design meets the SNC standards.

## Slide 6: OAR at SNC
Additional responsibilities for the OAR engineer.
  Attends all impact review meetings
    Aids the EOC in identifying the resources for the impact review meetings.
  Ensure design risks are adequately reviewed and any mitigating actions are relevant.
  Identifying the OAR team
  Liaison between the utility and the EOC
    Planning and implementation questions are addressed through the OAR engineer
  Follows the design from cradle to grave as described in IP-ENG-001 (development through closeout)

## Slide 7: OAR at SNC
SNC Lessons Learned
  Over reliance on vendor expertise
    We have had instances in the past that we placed too much trust in the vendor developing a new system. This resulted in increased outage time, excessive rework, and introduction of SPVs
      While in some case the OAR review would not have identified the errors made in the design, the risk review could have identified the lack of familiarity the vendor has with SNC and mitigating actions could have been used to reduce the risk.
  Ensuring the right individuals review each revision of an EC.
    Some revisions, while they seem minor may have impacts that the lead OAR engineer may not be aware of.

## Slide 8: EOC Perspective Sargent & Lundy

## Slide 9: IP-ENG-001, “Standard Design Process”
Why does the IP-ENG-001 Standard Design Process include an OAR?
    Utility has the Operating License and is ultimately responsible for the safe and regulatory compliant operation and maintenance of the plant.
What organization(s) are performing the OAR?
    Engineering
    Licensing
What is the main focus of the OAR?
    Adequate Design
    Compliant with Licensing Requirements
    Configuration Management
Quality OAR:
Promotes knowledge transfer to the Utility Engineering department

## Slide 10: IP-ENG-001, “Standard Design Process”
  How is OAR different from an Impact Review?
  IP-ENG-001, R3 Definitions:
  Owner Acceptance Review (OAR) – A review performed on designs or engineering products received from external design organizations.
  Impact Review – Review of an Engineering Change performed by engineering departments, external stakeholders, etc., with technical competence in the subject matter, as determined by education, training, or experience. The review should verify that affected items (procedures, equipment, programs, etc.) and interfaces have been identified.
  Impact review meetings provide a comprehensive review of the Engineering Change so that all facets of design, scheduling, planning, construction, maintenance, testing, and operations are considered throughout the development of the Engineering Change package.

## Slide 11: IP-ENG-001, “Standard Design Process”
Refer to the Design Attribute Review:
Engineering Disciplines Design Team Members
Design Team Members
Engineering Programs
Stakeholders
Stakeholders Stakeholders
Owners Acceptance Reviewers sign the Engineering Change Package (cover sheet)
Impact Reviewers sign the final impact review form
OAR
Impact Review

## Slide 12: IP-ENG-001, “Standard Design Process”
IP-ENG-001, R3 Roles and Responsibilities:
Responsible Supervisor (RS) – The supervisor that has overall responsibility for the Engineering Change is responsible for:
h. (Utility only) Assigning the Utility reviewer(s) to perform the Owner Acceptance Review.
Tips for Successful OARs:
  RE needs to engage the RS early and often.
  RS establishes “Utility OAR Team” (Include Eng Programs, Systems Eng, Licensing, etc.)
  Utility OAR Team is actively engaged with the A/E counterparts throughout the project. (Don’t wait until FIRM to engage OAR team)
  OARs can be conducted as a team in a meeting setting (promotes collaboration).

## Slide 13: IP-ENG-001, “Standard Design Process”
IP-ENG-001, R3 Attachment 9, Expectations for Effective Designs
Efficient Modification Management
h. Owner Acceptance Reviews (OAR) should be established commensurate with risk and consequences of the modification.
Tips for Successful OARs:
Utility OAR Team Members engage with supervisors for OAR input (i.e., discuss discipline design elements and A/E performance)
Graded Approach to OAR
Develop job aids for each discipline to establish OAR consistency

## Slide 14: IP-ENG-001, “Standard Design Process”
Summary
OARs are intended to focus on the overall characteristics of a design or project.
OARs should focus on the design inputs, interfaces, design methodology used.
OARs should also include review for adequate Regulatory/Licensing compliance.
OARs do not take the place of the detailed “review” associated with the verification of the individual design activities or deliverables.
RE/RS identify and engage the OAR team early in the design process.
OAR Team actively engages with the A/E throughout the design development.