## Slide 1: Standard Design Process Breakout

## Slide 2: Risk Management
Most sites review and mitigate risk in the Design process and in the Plant Implementation (WO) process.
  Two plants did not have separate review processes.
  One plant used open items to track risk mitigation actions.
  Some sites also perform further risk mitigation as part of the Project Management process (priority, scheduling, and budget) as well as part of Enterprise Risk process.
When ITPRs are used for risk mitigation, two sites were performing targeted reviews of high-risk sections of the design vs review of the entire design package.
An action was taken to coordinate a benchmark of utility risk processes.

## Slide 3: Long-Range Planning
Most sites use a Plant Health and Project Management prioritization process.
Several challenges were identified challenging long-range planning:
  Fast Track project prioritization
  Long lead time for equipment – mitigation success through vendor engagement and commitments
  PO issuance delay (internally driven) – mitigation success through “tactical” internal meetings with Eng, Project Management, and Procurement.
Several overall mitigation strategies
  Milestone clarity and accountability practices.
  PM / Eng early development fund

## Slide 4: Stakeholder Engagement
Key takeaway that stakeholder engagement always seems to by cyclical
~50% of utilities are back in the office full time with the majority of the remaining utilities in a hybrid status
Key takeaway that stakeholder workload and staffing may not be being considered with changing portfolio needs – a mitigation of bringing in experienced (retiree) contract stakeholder support may help high portfolio demands
Most utilities allow stakeholders to identify no impacts and opt out of continued design development meetings after DAR
Several utilities shared that Operations is always required as a stakeholder.

## Slide 5: Other
TVA was the only utility that was implementing “Fleet Solutions” and fleet wide “Nuclear Life Extension” projects